

**IT Governance CMS Subcommittee**

Meeting Date: September 19th, 2017

 10:00-11:00p.m.

 John Pfau Library 2107

**Discussion/Action Items:**

1. MyCoyote Portal: Upgrade to Modo Labs in progress for portal and mobile application.

1. GreyHeller PeopleMobile/Desktop Solution has been purchased.
2. EMS Event Scheduling and Academic Class Scheduling: Icon is now on MyCoyote Quicklaunch. Available to all CSUSB employees.
3. CFS 9.2 MP 3.0 (Fianace) Upgrade & PeopleTools 8.55: Timeline 03/17/17-04/30/18.
4. CS 9.2 Upgrade & HR Split: Pass 1 is almost complete. Upgrade to begin December 14th, 2017 with a go live Monday December 18th, 2017.