**IT Governance CMS Subcommittee**

Meeting Date: April 10th, 2019

 3:00pm-4:00p.m.

 John Pfau Library 2107

**Discussion/Action Items:**

1. CHRS –PageUp Recruiting Project update-Go live 4/11/19 with test applicant.
2. PeopleSoft Messaging-Go live in May for registration & holds. All notifications will come directly from PeopleSoft
3. CS PeopleTools upgrade to start March 2019 with go-live: June 23rd at 12pm. System will go down June 21st at 5PM. Upgrade will impact SA side not HR.

**Recommendation:**

None